Sprint (3) Release Plan

**Completed Tasks**

Tasks concerning documentation that are expected to be completed and updated include the software architecture, risk assessment and risk management plan, product vision statement, requirements and user stories, testing plan for sprint 3, sprint 2 retrospective, release plan and UI prototypes for sprint 3 documents.

What has been completed thus far from sprint 2 is a running prototype of the Renter sign-in page and dashboard, condo owner account, employee account and dashboard, condo owner dashboard, condo management dashboard, create and modify property information and uploading files.

Specific tasks to be completed during Sprint 3 include the following user stories,

0103: Condo owner account,

0511: Occupant reserving a common facility,

0512: Condo management company setting up a common facility,

0713: Public user receives notifications,

0614: Posting and reading from a message board,

0615: Organizing events through the portal,

0316: Condo management company offering discount offers,

0717: Condo owner can submit condo requests,

0318: Manager can assign requests to employees at a condominium,

0319: Condo management company can manage roles of condo employees,

0620: Employee notifications,

with a main focus on epics 03, 05 and 06. The table below illustrates the features backlog for Sprint 3.

| ***User Story Backlog Sprint (3)*** | | | |
| --- | --- | --- | --- |
| **User Story ID** | **User Story Points**  **(USP)** | **Priority** | **Status** |
| 0103 | 2 | High | PUSHED TO SPRINT 3 |
| 0511 | 8 | Medium | TODO |
| 0512 | 5 | High | TODO |
| 0713 | 3 | Low | TODO |
| 0614 | 2 | Low | TODO |
| 0615 | 3 | Medium | TODO |
| 0316 | 2 | Low | TODO |
| 0717 | 5 | High | TODO |
| 0318 | 5 | High | TODO |
| 0319 | 2 | Medium | TODO |
| 0620 | 5 | High | TODO |
| **Total USP** | 40 |  |  |

**Sideways Bar Graph**

