Sprint (4) Release Plan

**Completed Tasks**

Tasks concerning documentation that are expected to be completed and updated include the software architecture, risk assessment and risk management plan, product vision statement, requirements and user stories, testing plan for sprint 4, sprint 3 retrospective, release plan, UI prototypes for sprint 4 documents and code management.

What has been completed thus far from sprint 3 is the frontend for submitting requests, employee dashboard, condo owner account, reserving a facility, setting up a common facility, public user notifications, message board, organizing events through a portal, request assignments and employee notifications. Further, backend for submitting requests, employee dashboard, condo owner account dashboard, reserving a facility, setting up a common facility, public user notifications, discount offers, message board, request assignments, employee roles and employee notifications. Unit testing, UI testing and API testing have also progressed.

Specific tasks to be completed during Sprint 4 include the following user stories,

0318: Request Assignment,

0615: Organize Events Through Portal,

0621: Employee Request Completion,

0316: Discount Offers,

0422: Generate Annual Finance Report,

0423: Setting Condo Unit Costs,

0424: Calculate Condo Fees,

0425: Calculate Operation Costs,

0026: App On Multiple Digital Platforms,

with a main focus on epics 04, 05, 06 and 07. The table below illustrates the features backlog for Sprint 4.

| ***User Story Backlog Sprint (4)*** | | | |
| --- | --- | --- | --- |
| **User Story ID** | **User Story Points**  **(USP)** | **Priority** | **Status** |
| 0318 | 5 | Medium | TODO |
| 0615 | 3 | Medium | TODO |
| 0621 | 2 | Low | TODO |
| 0316 | 2 | Low | IN PROGRESS |
| 0422 | 8 | High | TODO |
| 0423 | 8 | Medium | TODO |
| 0424 | 5 | Medium | TODO |
| 0425 | 5 | High | TODO |
| 0026 | 8 | High | TODO |
| **Total USP** | 46 |  |  |

**Sideways Bar Graph**

