Sprint (5) Release Plan

**Completed Tasks**

Tasks concerning documentation that are expected to be completed and updated include the software architecture, risk assessment and risk management plan, product vision statement, requirements and user stories, testing plan for sprint 4, sprint 3 retrospective, release plan, UI prototypes for sprint 4 documents and code management.

What has been completed thus far from sprint 4 is the frontend for all user stories and the backend for employee roles, requesting assignments, organizing events through the portal, employee request completion, discount offers, generating an annual finance report, setting condo unit costs, calculating condo fees and calculating operating costs. Progress has begun on implementing the app on multiple platforms. Unit testing, UI testing and API testing have also progressed using atomic commits on Github.

Specific tasks to be completed during Sprint 5 include the following user stories,

0026: Implementing app on multiple platforms,

0310: Send registration keys to Condo Owners and Rental Users,

with a general focus on finalizing the overall system, all user stories, ensuring the interconnected components of the system and system testing. Further, deployment of the final product on more than one device, creating the traceability matrix, overall test coverage, complete retrospective, compiling the final report and source code, self-assessment and team assessment and presentation and demo.

The table below illustrates the features backlog for Sprint 5.

| ***User Story Backlog Sprint (5)*** | | | |
| --- | --- | --- | --- |
| **User Story ID** | **User Story Points**  **(USP)** | **Priority** | **Status** |
| 0310 | 5 | High | IN PROGRESS |
| 0026 | 8 | High | IN PROGRESS |
| **Total USP** | 13 |  |  |

**Sideways Bar Graph**

